Austin Brand, Alex Kanios, Dustin Farnsworth

10/5/2015

XML

eBay stuff

Goals:

Completed:

* Get developer keys.
  + Done: Austin Brand, Dustin Farnsworth, and Alex Kanios (09/28/2015)
* Generate user tokens
  + Done: Austin Brand (10/12/2015)
  + Done: Alex Kanios (10/12/2015)
  + Done: Dustin Farnsworth (10/14/15)
* Sandbox registration
  + Done: Austin Brand (09/31/2015)
  + Done: Alex Kanios (09/31/2015)
  + Done: Dustin Farnsworth (10/14/15)
* Tutorials Read:
  + Listing an Item: Dustin (09/31/2015)
    - Date (10/10/2015)
  + Buying an Item: Austin (09/31/2015)
    - Date (10/15/2015)
  + Completing a Sale: Alex (09/31/2015)
  + Getting notifications: Alex (09/31/2015)
  + Everyone is to work on each tutorial, decided on (10/12/15)
* Tutorial Code Tested:
  + Finding API and Finding Service
    - Done: Austin (10/22/2015)
    - Done: Alex (10/22/2015)
    - Done: Dustin (10/21/2015)
  + In progress: Everyone

To be completed:

* Utilize the Trading API
* Implement them for our eBay application.
* We need to be able to search for items
* List 25 items
* Manage RMS in the inventory
* Manage the store
* Manage sales.

Goals (10/12):

* Work through trading API tutorials
  + Status: Not completed, in progress
  + Date to be finished: (10/28/2015)
* Listing an item: Everyone
  + Date (10/19/2015) Expected Completion
  + Status
    - 10/19/2015
      * Austin: Able to get categories, Invalid Authentication Token Problem
* Buying an item: Everyone
  + Date 10/21/2015 Expected Completion
  + Status: No movement
* Completing a sale: Everyone
  + Date 10/26/15 Expected Completion
  + Status: No code
* Getting tokens and Notifications: Everyone
  + Date 10/28/15 Expected Completion
  + Status: No code
* Try to look over making a call using the Java API
  + Status: dismissed until further notice
* Create a master account with sandbox: Alex
  + Status: No movement
  + Date: 10/12/15 Expected Completion
* Fix Git Repo
  + Status: Completed
  + Date: 10/12/2015 Expected Completion
    - Completed: 10/19/2015
* \*\*Make decision between Web/Server and Client/Desktop\*\*
  + Decision: Web/Server Date: 10/19/2015
* Look into Web/Server Sandbox: Alex
  + Researched (10/12/2015)
* Look into Client/Desktop Sandbox: Dustin
  + Researched (10/12/2015)

Research noted:

Through the Trading API you can list items, get tokens, manage sales and RMS in inventory which will help users who use our application to search and buy faster than the actual eBay web site.